# 7-1 Final Project

Andersen, Mark

Southern New Hampshire University

CS-250

Chaunda Wilson

20260617

Throughout the development of the SNHU Travel Project, the Scrum-Agile framework played a significant role in helping the team organize work, respond to changing requirements, and deliver value to the client. Unlike the traditional Waterfall approach, Scrum focuses on iterative development, collaboration, and continuous improvement. During this project, I had the opportunity to work through multiple Scrum roles, including Product Owner, Scrum Master, Developer, and Tester. Experiencing each role provided a better understanding of how every team member contributes to project success. This Sprint Review and Retrospective summarizes the contributions of each role, the completion of user stories, how the team handled project changes, communication methods, organizational tools, and the overall effectiveness of the Scrum-Agile process.

Applying Roles:

Each Scrum role contributed to the success of the SNHU Travel project in a unique way. As the Product Owner, I was responsible for understanding the client’s needs and translating those requirements into user stories that could be added to the product backlog. Prioritizing backlog items ensured that the team focused on developing the features that provided the greatest value to the customer first. Maintaining and refining the backlog helped keep the project aligned with stakeholder expectations and project goals (Cobb, 2015).

As the Scrum Master, I focused on supporting the team and ensuring Scrum practices were followed throughout the project. This included facilitating Scrum events, helping remove obstacles, and encouraging collaboration among team members. The Scrum Master role was especially important when project requirements changed because it helped keep the team focused on adapting to new priorities without losing momentum. Scrum Masters serve as facilitators and help teams follow Agile principles while improving team effectiveness (Cobb, 2015).

In the Developer role, I worked on turning user stories into functional software components. Developers are responsible for designing and implementing solutions that meet the requirements outlined in the backlog (Cobb, 2015). When questions arose regarding requirements or project changes, developers communicated with the Product Owner to gain clarification before continuing development. This helped reduce confusion and ensure features met customer expectations.

As a Tester, I evaluated completed features to ensure they met acceptance criteria and functioned as intended. Testing helped identify defects and areas for improvement before features were considered complete. The Tester role also provided valuable feedback to developers, contributing to the overall quality of the application. Working through each of these roles demonstrated how Scrum relies on collaboration and shared responsibility to achieve project goals.

Completing user stories:

The Scrum-Agile approach helped user stories move from initial requirements to completed features through a structured but flexible process. User stories were created based on customer needs and then prioritized within the product backlog. During Sprint Planning, the team selected stories that could reasonably be completed during the sprint and broke them into smaller tasks. This approach allowed work to be completed incrementally rather than attempting to develop the entire application at once (Cobb, 2015).

This process made larger requirements easier to manage because each story focused on a specific feature or customer need. As development progressed, completed stories were tested against their acceptance criteria to ensure they met expectations. The use of user stories also improved communication among team members because everyone had a clear understanding of what needed to be built and why it was important.

By dividing work into smaller increments, the team was able to track progress more effectively and adjust when necessary. This approach supported the software development life cycle by providing a clear path from planning and design through development, testing, and delivery. Regular reviews of completed work helped ensure that the final product continued to align with customer expectations throughout the project (Cobb, 2015).

Handling interruptions:

One of the greatest advantages of Scrum-Agile during the SNHU Travel project was its ability to adapt when requirements changed. During development, the client introduced changes that required the team to reevaluate priorities and adjust the project plan. In a traditional Waterfall environment, these changes could have caused significant delays because much of the planning and design would already have been completed.

Using Scrum, the team was able to respond by updating the product backlog and reprioritizing user stories. Because work was completed in smaller increments, previously completed features did not require extensive rework. Instead, the team could focus on adjusting upcoming sprint goals to incorporate the new requirements. Agile methodologies are designed to support flexibility and adaptation as project requirements evolve over time (Cobb, 2015).

The Scrum framework also encouraged continuous feedback from stakeholders, which made it easier to identify changes early rather than late in the development process. As a result, the team remained productive and was able to maintain progress despite interruptions and changing priorities. This adaptability was one of the most valuable aspects of the Scrum process during the project.

Communication and organizational tools:

Effective communication was essential throughout the SNHU Travel project. Scrum events such as Daily Scrums, Sprint Planning meetings, Sprint Reviews, and Sprint Retrospectives allowed team members to share progress, discuss challenges, and stay aligned on project goals (Cobb, 2015).

When requirements changed, these discussions helped the team clarify expectations and adjust priorities without disrupting development. The communication process was effective because it encouraged collaboration and allowed issues to be addressed quickly.

Organizational tools also supported the team’s success. The product backlog and Jira helped track user stories, sprint progress, and task status. These tools improved visibility and accountability while helping the team stay organized throughout development (Cobb, 2015).

Evaluating the Agile process:

The Scrum-Agile approach provided several benefits during the project. The greatest advantage was flexibility, which allowed the team to adapt quickly when requirements changed. Scrum also improved collaboration and transparency through regular communication and feedback. Incremental development allowed stakeholders to review progress throughout the project and provide input before major issues developed (Cobb, 2015).

There were some challenges as well. Teams transitioning from traditional project management may experience a learning curve when adopting Agile practices. In addition, changing requirements can make project timelines less predictable.

Overall, Scrum-Agile was the best approach for the project. Because the project required adjustments during development, the flexibility and collaboration provided by Scrum allowed the team to respond effectively while continuing to make progress toward project goals.

References

Cobb, C. G. (2015). The project manager’s guide to mastering agile: Principles and practices for an adaptive approach. John Wiley & Sons.